Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Field | Details |
| --- | --- |
| Date | 30 September 2026 |
| Team ID / Project ID | SWTID-2026-8678 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation:

The following product backlog and sprint schedule are adapted to the ServiceNow Script-Controlled ACL project, using the same Product Backlog, Sprint, User Story, Story Point and Priority structure shown in the uploaded template.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Role Management | USN-1 | As an administrator, I can create the EEE User for the application. | 2 | High | Team |
| Sprint-1 | User & Role Management | USN-2 | As an administrator, I can create custom roles bb1, bb2, bb3 and bb4. | 3 | High | Team |
| Sprint-1 | User & Role Management | USN-3 | As an administrator, I can assign the required roles to the EEE User. | 2 | High | Team |
| Sprint-1 | Institution Details | USN-4 | As an administrator, I can create the u_institution_details table. | 3 | High | Team |
| Sprint-1 | Institution Details | USN-5 | As an administrator, I can create the required fields and sample Institution Details records. | 3 | Medium | Team |
| Sprint-2 | READ ACL | USN-6 | As an administrator, I can configure a script-controlled READ ACL to restrict record access. | 5 | High | Team |
| Sprint-2 | CREATE ACL | USN-7 | As an authorized user, I can create records when I have the bb2 role. | 2 | High | Team |
| Sprint-2 | WRITE ACL | USN-8 | As an authorized user, I can modify records when I have the bb3 role. | 2 | High | Team |
| Sprint-2 | DELETE ACL | USN-9 | As an authorized user, I can delete records when I have the bb4 role. | 2 | High | Team |
| Sprint-2 | Testing & Verification | USN-10 | As an administrator, I can impersonate users and verify READ, CREATE, WRITE and DELETE access. | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 13 | 06 Oct 2026 |
| Sprint-2 | 16 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 16 | 13 Oct 2026 |

Velocity:

Total Story Points = 13 + 16 = 29

Number of Sprints = 2

Average Velocity = Total Story Points Completed / Number of Sprints

Average Velocity = 29 / 2 = 14.5 Story Points per Sprint

Burndown Chart:

A burndown chart represents the work remaining versus time. For this project, the planned remaining story points decrease as the Sprint stories are completed.

| Iteration Point | Planned Story Points | Remaining Story Points |
| --- | --- | --- |
| Sprint-1 Start | 13 | 13 |
| Sprint-1 End | 13 | 0 |
| Sprint-2 Start | 16 | 16 |
| Sprint-2 End | 16 | 0 |

References:

Project Planning Template: uploaded template.

ServiceNow project: Script-Controlled ACL – Restrict Record Access Based on Field Value.

Project video: https://youtu.be/J1KhQPSSh0s

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts